## Project map from here

### Phase 3 — Feature engineering

Goal: create variables that help the models capture time structure.

Do:

- convert date back to datetime when loading

- create lag features:

  - ridership_lag1

  - ridership_lag12

  - gas_price_lag1

  - unemployment_lag1

- create optional change features:

  - month-over-month ridership change

  - gas price change

- create dummy variables or class vars for:

  - month or season

  - covid period

Tool:

- Python
Type:

- Python

### Phase 4 — Baseline statistics

Goal: find out what explains ridership after controls.

Do:

- baseline model with only time structure

- then add external variables

- compare model fit

Suggested sequence:

- baseline:

  - ridership ~ month + covid_period

- stronger baseline:

  - ridership ~ ridership_lag1 + ridership_lag12 + month + covid_period

- full model:

  - baseline + gas + unemployment + temp + precip + snow

Tool:

- SAS
Type:

- SAS

### Phase 5 — Model comparison

Goal: test whether external variables actually improve prediction.

Do:

- train/test split by time

- compare:

  - baseline only

  - baseline + external features

- evaluate MAE / RMSE

Tool:

- SAS mainly, with Python if you want easier feature prep
Type:

- Hybrid

### Phase 6 — Tableau final dashboard

Goal: present business story and model findings.

Do:

- keep the strong EDA visuals

- add one model-results page:

  - actual vs predicted

  - key drivers

  - period comparison

- add a short takeaway panel

Tool:

- Tableau
Type:

- Visualization

### Phase 7 — Final write-up

Goal: package it as a portfolio case.

Do:

- business problem

- data sources

- methodology

- findings

- limitations

- recommendation

Tool:

- Writing + Tableau + SAS output
Type:

- Hybrid